ODPi TSC Meeting

April 21, 2016

4:00pm Eastern Time

**Attendees**

John Mertic – Linux Foundation

Ganesh Raju – Linaro \*

Alan Gates – Hortonworks \*

Paul Kent - SAS \*

Raj Desai – IBM \*

Roman Shaposhnik – Pivotal \*

Thomas Weise - DataTorrent \*

**TSC Voting Members not in attendance**

Vignesh Mahadevan - Infosys \*

**Welcome**

Mr. Gates opened the meeting at 3:04pm Eastern Time. Mr. Gates presented the agenda for the meeting.

- Release update

- Operations spec update

- Discussion of F2F meeting at ApacheCon Big Data

Mr. Gates asked if there were any additions requested to the agenda. Nobody replied, so Mr. Gates continued with the meeting.

**Release update**

Mr. Gates indicated he was working on ODPI-120, but had questions on why the test was written the way it was. Once he hears feedback he will submit a patch.

Mr. Gates said he was unclear what the issue is with ODPI-121. Mr. Gates also said he would look into fixing ODPI-122 at the same time as ODPI-120.

Mr. Gates indicated that Hortonworks plans to release an ODPi compliant distro in the next few weeks.

*Mr. Desai joined at 3:10pm ET.*

Mr. Desai advised that for ODPI-121 there was a concern on what the right command to use for running the tests is. Mr. Desai said he would add the provided documentation updates. Mr. Desai said ODPi compliance would be coming with IBM’s BigInsights 4.2 product in the next month or so.

**Operations spec update**

*Mr. Shaposhnik joined the call at 3:20pm*

Mr. Gates said the Operations PMC met the last week of March and again on the first week of April, focusing on what features are needed in the next version of Ambari to ensure that the Operations Spec can come out this summer.

*Mr. Weise joined the call at 3:22pm*

Mr. Gates also indicated that tests need to be developed for validating the spec, and that the next steps are to go through the spec to determine what is testable. Mr. Desai said that he is getting a resource from IBM to help right tests.

**Discussion of F2F meeting at ApacheCon Big Data**

Mr. Gates asked who was attending ApacheCon Big Data. Mr. Kent said he wasn’t able to attend. Mr. Desai and Mr. Ganesh were unsure.

Mr. Mertic said there was a room available for the TSC to do a join open session with the RT. All members in attendance agreed that they wish to do that. Mr. Mertic said he would work on the arrangements.

**Next Meeting**

The next meeting of TSC is scheduled for Thursday, May 5th, 2016 at 3:31pm US Eastern Time.

**Adjournment**

There being no further business to come before the meeting, the meeting was adjourned at 4:41 pm Eastern Time.