ODPi TSC Meeting

July 7, 2016

4:00pm Eastern Time

**Attendees**

John Mertic – Linux Foundation

Alan Gates – Hortonworks \*

Roman Shaposhnik – Pivotal \*

Raj Desai – IBM \*

**TSC Voting Members not in attendance**

Ganesh Raju – Linaro \*

Thomas Weise - DataTorrent \*

Paul Kent - SAS \*

Vignesh Mahadevan - Infosys \*

**Welcome**

Mr. Gates opened the meeting at 4:05pm Eastern Time. Mr. Gates presented the agenda for the meeting.

1) Progress report from operations PMC on its release progress

2) Progress report from the runtime PMC on its planning for the next release. This should this include a couple of sub-reports on:

a) We’re starting on an outline of what it would mean to include Hive in the spec.

b) We’re discussing whether we should include alternate file systems as part of the next spec.

Mr. Gates asked if there were any additions requested to the agenda. Nobody replied, so Mr. Gates continued with the meeting.

**Progress report from operations PMC on its release progress**

Mr. Gates gave an update on the Operations PMC meeting from July 6, 2016:

* AMBARI-17465 needs committed, should be done by July 8.
* Mr. Shaposhnik is working to get Ambari building in BigTop.
* The spec is getting feedback via Google Docs.
* Hackathon scheduled for July 15 at Hortonworks HQ from 9am-12pm PT.

**Progress report from the runtime PMC on its planning for the next release**

Mr. Desai indicated that the next tentative release is the end of September. Work includes:

* Cleanup work of the smoke tests
* Reorganizing of the spec.
* Inclusion of Hive and HCFS

Mr. Gates has put out a first proposal of including Hive in the spec and looking for feedback.

Mr. Gates asked about what the RT thought around including security projects. Mr. Mertic said they thought it was important, but needed more time to get better defined.

Mr. Desai indicated that early reports from compliance testing has been good with the distros.

**Next Meeting**

The next meeting of TSC is scheduled for Thursday, August 4th, 2016 at 4:00pm Eastern Time.

**Adjournment**

There being no further business to come before the meeting, the meeting was adjourned at 4:26pm Eastern Time.